APPENDIX 2

## CRUISE PLAN R/V WECOMA

Oregon State University

College of Oceanic & Atmospheric Sciences

| FILING DATE: | 9/3/2008 |
| --- | --- |
| CRUISE NUMBER: | W0809B |
| TITLE: | Science and Technology Center for Coastal Margin Observation and Prediction (CMOP) |
| CONTRACT/GRANT NUMBER: | NSF |
| PRINCIPAL INVESTIGATOR(S): | Antonio M. Baptista, et al. |

PURPOSE: (Short, non-technical statement on how cruise relates to overall project)

The purpose of the R/V Wecoma operations are to: Monitor long-term variability in the shelf, plume, estuary, river system by re-occupying a grid of core stations that have been sampled over the past few years. The regions of interest are the Oregon and Washington shelf and slope, and the Columbia River system including the plume and estuary. The variables of interest that can be measured from a CTD frame include: T, S, chlorophyll fluorescence, light transmission, nitrate, dissolved oxygen. Water samples will be taken to measure: membrane lipids, DNA- and RNA-based microbial community analyses, bacterial production, primary production, and water chemistry. Make additional measurements in areas around the core stations to provide a broader picture of the ocean to river system and a context for interpreting the core stations. These measurements include: CTDs, underway ADCP, the continuous surface flow seawater system. Explore the high horizontal gradients between the shelf, plume and estuary. Measurements may include: CTD tow-yo’s, over-the-side boom-mounted 600 kHz ADCP, and possibly Tim Cowles Slow-drop system. Make observations in support of the numerical modeling effort. Shipboard sampling will be directed by results from model now-casts and forecasts. These feature tracking exercises will help to check and verify the models. Make measurements to check the calibration of the fixed SATURN stations.

ITINERARY: (Include station positions and route waypoints. Please send/fax/or bring a PAGE SIZE CRUISE TRACK for submission to UNOLS).

See Below.

| WILL RADIOACTIVE METHODS BE USED? | YES |
| --- | --- |
| If so, list OSU radiation use authorization number: |  |

SAMPLING PLAN:

See Below.

EQUIPMENT REQUIRED: (Should be included on Shared-Use Equipment request form)

Standard Ship’s Outfit a. SeaBird CTD system with transmissometer, fluorometer, PAR, O2, altimeter. b. SBE Carousel samplers - 12 bottles. 10L bottles c. RDInstruments shipboard Doppler current profilers; Frequency 75/300 kHz. Dual system d. DAS - Shipboard Underway Data Acquisition System e. Portable refrigerator (15 cu. ft.) f. Portable chest freezer (-20 deg C, 1 freezer required, 7 ft3 ) Transient Equipment g. Low Temperature freezer, -85 oC, 5 cu. ft. Ship’s Deck Equipment h. Hydro Winch: 0.322” 3-conductor EM for CTD i. Trawl Winch for mooring operations; disable level wind to be able to pass hardware and wrap mooring wire on drum j. Stern A-frame k. Gifford block mounted on A-frame for mooring operations l. Block for Cowles Slow-drop operation m. Portable hydraulic tuggers for mooring operations n. Boom mount to deploy 600 kHz ADCP on port side Vans t. Storage Van u. New Radiation Laboratory Van

| SCIENTIFIC PERSONNEL TO BE ONBOARD: (Provide full legal name & affiliation) |
| --- |
| Chief Scientists: | Murray Levine (Leg 1), Tim Cowles (Leg 2), Steve Pierce (Leg 3) (all OSU) |
| Other Scientist(s): | Craig Risien (Leg 1, OSU), Oscar Guadayol (Leg 2, OSU), Alex Jaramillo (Legs 1-3, OHSU) |
| Party Chief: |  |
| Technicians: | Walt Waldorf (Leg 1, OSU), David Needham (Legs 2-3, OHSU), Chris Wingard (Leg 3, OSU) |
| Grad Students: | Wiley Evans (Legs 1-3, OSU), Robert Hart (Legs 1-3, U Montana), Caroline Fortunato (Leg 2, UMCES), Dan Nowacki (Legs 1-3, U Washington), Suzanne DeLorenzo (Leg 2, OHSU), Peter Kahn (Leg 2, OHSU) |
| Undergraduate Students: |  |
| Observers: |  |

| OSU Marine Technician(s) Assigned to Cruise: | David O’Gorman |
| --- | --- |

USER SUPPLIED EQUIPMENT: Tim Cowles’ winch for use with Slow-drop operation Nitrogen tanks for Wet Lab

OTHER BULKY HEAVY ITEMS: Mooring equipment to deploy: Spar buoy (named Lodgepole) 750# Anchor for Lodgepole 2700# Kosro’s float with ADP 400# Kosro anchor 800# Mooring equipment to recover: Surface NH-10 buoy (named Alder) 1200# Anchor for Alder 2700# Kosro’s float with ADP 400# (Note: no Kosro anchor recovery) Walt’s Deck Gear Box Dragging equipment 1000# (hopefully will not be used)

| BILLING INFORMATION: |
| --- |
| Name: |  |
| Address: |  |
| City, State, Zip |  |
| Phone: |  |
| Account Number (or number to reference): |  |

| DO YOU WANT CELLULAR/INMARSAT PHONE ACCESS: | YES NO |
| --- | --- |
| (Chief Scientist will be responsible for all charges – dedicated science phone.) |

Cruise Plan Details

The cruise is divided into 3 Legs:

Leg 1 – 13 to 16 Sept – Newport to Newport -- Murray Levine, Chief Scientist

Leg 2 – 17 to 23 Sept – Newport to Astoria -- Tim Cowles, Chief Scientist

Leg 3 – 24 Sept to 1 Oct – Astoria to Newport -- Steve Pierce, Chief Scientist

All times in Pacific Daylight Time (PDT)

Sunrise:  Approximately 0700 PDT

Sunset:  Approximately 1900 PDT

w = stations where water samples are taken for chemistry, fixations, pigments, DNA/RNA, bacterial production (in Rad Van); at least 3 depths (surface, bottom, chlorophyll max?)

p = stations at 0700 where primary production will be measured at a number of depths

[note: surface = 2m; bottom on coast and plume = 5 m from bottom; bottom in estuary and river = 1m from bottom]

Note:  some of the activities given below are not very specific because:

- real-time observations are required to define the actual stations and cruise track, or

- planning is still underway.

12 Sept 2008

Load ship in Newport

13 Sept 2008

1000		Depart for NH-10

Safety meeting and drills

noon		Recover NH-10 mooring with anchor

Recover Kosro ADCP mooring  (no anchor)

noon-1800	Setup CTD calibration cast

Travel out NH line to calibration site TBD and do calibration cast

Continue CTDs out on NH line while monitoring ADCP to locate undercurrent

1800-mid	Based on observations design ADCP/CTD survey to track undercurrent

14 Sept 2008

mid-0600			“

0900		Deploy Lodgepole spar buoy and mooring at NH-10

Deploy new Kosro ADCP mooring at NH-10

1200-1800	Based on previous observations, locate plume water; design CTD survey to track plume water northward.  (Note: if plume water cannot be found do CTD survey northward along isobaths followed by CTD survey southward along a different isobath)

1800-mid			“

15 Sept 2008

mid-0600			“

0600-noon			“

noon-1800	Deploy boom with ADCP; start offshore at location TBD and travel shoreward at 5 kts.  Stop for CTDs as indicated by observations; potentially do tow-yo’s (1-1.5 knots).

1800-mid			“

16 Sept 2008

mid-0600			“

0600-noon	TBD

noon-1800	TBD

1800		DOCK NEWPORT

17 Sept 2008

1000 		DEPART NEWPORT for SH line

noon-1800	SH-10, SH-15, SH-30(w), SH-50, SH-70(w), SH-100(w)

1800-mid	SH-d, SH-f

18 Sept 2008

mid-0600	NH-55, NH-45, NH-35, NH-25

0600-noon	NH-20(p,w), NH-15, NH-10(w), NH-5

noon-1800	NH-3(w), CH-2, CH-5, CH-10

1800-mid	CM-1, CM-3, CM-5, CM-10, CM-15,

19 Sept 2008

mid-0600	CM-20, CM-25, CM-30

0600-noon	CR-7(p,w), CR-10, CR-15(w), CR-20

noon-1800	CR-25, CR-30(w), CR-35, CR-40(w)

1800-mid	WB-30, WB-23, WB-19, WB-14

20 Sept 2008

mid-0600	WB-9, WB-5, GH-3, GH-6, GH-10

0600-noon	GH-16(p,w),  GH-21(w), GH-26(w)

noon-1800	GH-31, GH-36(w), GH-41

1800-mid	no CTDs: Travel to CR-20 deploy boom ADCP , travel to CR-4

21 Sept 2008

mid-0600	no CTDs: travel to CR-10, then travel back to CR-4

0600-noon 	Begin Feature Tracking exercise for plume.  Go to sites given by modeling group.  When plume water is found then do CTDs at 4 stations: plume 1 station (p,w); plume 2(w), 3(w), 4(w)

noon-1800	Continue Feature Tracking

1800-mid			“

22 Sept 2008

mid-0600			“	; then travel to estuary, location  TBD

0600-noon	Do series of CTDs in estuary at locations TBD.  Look for salinities of 				0, 5, 10, 15, 20, 25 to take water.  (p) at 0700.

noon-1800	Time series of CTDs in estuary at locations TBD.

1800-mid 	 		“

23 Sept 2008

mid-0600	Leave for Beaver Army Dock to arrive by 0600

0600-noon	CTD casts (p,w);  CTD casts at 5 locations (TBD) down river toward estuary

Noon-1800	TBD

1800		DOCK in ASTORIA; unload and load

24 Sept 2008

Morning  	DEPART ASTORIA; estuary and plume stations; locations determined in conjunction with sediment survey (Dan Nowicki)

Evening			 “

25 Sept 2008

Morning 	Plume feature tracking stations guided by modeling

Evening			 “

26 Sept 2008

Morning	Boom-mounted ADCP, tow-yo’s in plume;  from plume observations and

predictions design track

Evening			“

27 Sept 2008

Morning			“     ;  At locations TBD do SlowDrops (Tim Cowles)

Evening	TBD

28 Sept 2008

Morning	HF radar motivated survey with boom-mounted ADCP (5 knots); track given by Mike Kosro

Evening			“

29 Sept 2008

TBD

30 Sept 2008

Morning	Leave Columbia River area and travel toward Newport; track determined by trying to follow plume water; occasional CTDs

Evening			“

1 Oct 2008

0800		DOCK NEWPORT

Tidal currents at

Tongue Point

CTD Station Locations

| Strawberry Hill (PISCO) |  |  |
| --- | --- | --- |
| SH-10 | 44 | 15.1 | 124 | 7.39 |
| SH-15 | 44 | 15.1 | 124 | 7.65 |
| SH-30 | 44 | 15.1 | 124 | 8.04 |
| SH-40 | 44 | 15.1 | 124 | 9.00 |
| SH-50 | 44 | 15.1 | 124 | 10.12 |
| SH-60 | 44 | 15.1 | 124 | 13.08 |
| SH-70 | 44 | 15.1 | 124 | 15.13 |
| SH-80 | 44 | 15.1 | 124 | 19.66 |
| SH-90 | 44 | 15.1 | 124 | 23.51 |
| SH-100 | 44 | 15.1 | 124 | 27.70 |
| SH-d | 44 | 15.1 | 124 | 55.50 |
| SH-f | 44 | 15.1 | 125 | 9.52 |

| Newport (note: different from BPA stations) |
| --- |
| NH-1 | 44 | 39.1 | 124 | 6.00 |
| NH-3 | 44 | 39.1 | 124 | 7.80 |
| NH-5 | 44 | 39.1 | 124 | 10.60 |
| NH-10 | 44 | 39.1 | 124 | 17.70 |
| NH-15 | 44 | 39.1 | 124 | 24.70 |
| NH-20 | 44 | 39.1 | 124 | 31.70 |
| NH-25 | 44 | 39.1 | 124 | 39.00 |
| NH-35 | 44 | 39.1 | 124 | 53.00 |
| NH-45 | 44 | 39.1 | 125 | 7.00 |
| NH-55 | 44 | 39.1 | 125 | 22.00 |
| NH-65 | 44 | 39.1 | 125 | 36.00 |
| NH-85 | 44 | 39.1 | 126 | 3.00 |
| Lincoln Beach (PISCO) |  |  |
| LB-10 | 44 | 51.5 | 124 | 3.24 |
| LB-15 | 44 | 51.5 | 124 | 3.60 |
| LB-30 | 44 | 51.5 | 124 | 4.50 |
| LB-40 | 44 | 51.5 | 124 | 5.07 |
| LB-50 | 44 | 51.5 | 124 | 6.11 |
| LB-60 | 44 | 51.5 | 124 | 6.96 |
| LB-70 | 44 | 51.5 | 124 | 9.27 |
| LB-80 | 44 | 51.5 | 124 | 10.11 |
| LB-90 | 44 | 51.5 | 124 | 10.87 |
| LB-100 | 44 | 51.5 | 124 | 12.25 |
| Cascade Head (BPA) |  |  |
| CH-1 | 45 | 3 | 124 | 2.00 |
| CH-2 | 45 | 3 | 124 | 4.50 |
| CH-5 | 45 | 3 | 124 | 8.00 |
| CH-10 | 45 | 3 | 124 | 14.00 |
| CH-15 | 45 | 3 | 124 | 20.50 |
| CH-20 | 45 | 3 | 124 | 27.50 |
| CH-25 | 45 | 3 | 124 | 34.30 |
| Cape Meares (BPA) |  |  |
| CM-1 | 45 | 29 | 124 | 0.40 |
| CM-3 | 45 | 29 | 124 | 2.20 |
| CM-5 | 45 | 29 | 124 | 5.50 |
| CM-10 | 45 | 29 | 124 | 12.50 |
| CM-15 | 45 | 29 | 124 | 19.60 |
| CM-20 | 45 | 29 | 124 | 26.90 |
| CM-25 | 45 | 29 | 124 | 33.60 |
| CM-30 | 45 | 29 | 124 | 40.80 |
| Cape Falcon (BPA) |  |  |
| CF-1 | 45 | 44 | 123 | 58.50 |
| CF-3 | 45 | 44 | 124 | 1.50 |
| CF-7 | 45 | 44 | 124 | 6.90 |
| CF-10 | 45 | 44 | 124 | 11.10 |
| CF-15 | 45 | 44 | 124 | 18.00 |
| CF-20 | 45 | 44 | 124 | 25.00 |
| CF-25 | 45 | 44 | 124 | 32.00 |
| CF-30 | 45 | 44 | 124 | 39.00 |
| Columbia River (BPA) |  |  |
| CR-4 | 46 | 10 | 124 | 4.60 |
| CR-7 | 46 | 10 | 124 | 9.50 |
| CR-10 | 46 | 10 | 124 | 13.10 |
| CR-15 | 46 | 10 | 124 | 20.00 |
| CR-20 | 46 | 10 | 124 | 27.10 |
| CR-25 | 46 | 10 | 124 | 33.40 |
| CR-30 | 46 | 10 | 124 | 40.20 |
| CR-35 | 46 | 10 | 124 | 47.50 |
| CR-40 | 46 | 10 | 124 | 54.60 |

| Willapa Bay (BPA) |  |  |
| --- | --- | --- |
| WB-5 | 46 | 40 | 124 | 11.00 |
| WB-9 | 46 | 40 | 124 | 17.50 |
| WB-14 | 46 | 40 | 124 | 24.00 |
| WB-19 | 46 | 40 | 124 | 30.50 |
| WB-23 | 46 | 40 | 124 | 36.50 |
| WB-30 | 46 | 40 | 124 | 47.00 |
| Grays Harbor (BPA) |  |  |
| GH-3 | 47 | 0 | 124 | 14.80 |
| GH-6 | 47 | 0 | 124 | 19.20 |
| GH-10 | 47 | 0 | 124 | 25.00 |
| GH-16 | 47 | 0 | 124 | 33.50 |
| GH-21 | 47 | 0 | 124 | 41.70 |
| GH-26 | 47 | 0 | 124 | 48.80 |
| GH-31 | 47 | 0 | 124 | 56.40 |
| GH-36 | 47 | 0 | 125 | 3.70 |
| GH-41 | 47 | 0 | 125 | 11.30 |