APPENDIX 2

## CRUISE PLAN R/V WECOMA

Oregon State University

College of Oceanic & Atmospheric Sciences

| FILING DATE: | XXXX |
| --- | --- |
| CRUISE NUMBER: |  |
| TITLE: | Science and Technology Center for Coastal Margin Observation and Prediction (CMOP) |
| CONTRACT/GRANT NUMBER: | NSF |
| PRINCIPAL INVESTIGATOR(S): | Antonio M. Baptista, et al. |

PURPOSE: (Short, non-technical statement on how cruise relates to overall project)

The goals of R/V Wecoma operations are: Occupy a grid of stations over the Oregon and Washington continental shelf and slope to measure hydrographic (T, S, pressure), bio-optical (chlorophyll fluorescence, light transmission) and chemical (nitrate, dissolved oxygen) parameters. Combine these data with ADCP measurements of subsurface velocity to explore biophysical interactions. Collect water samples for membrane lipid and DNA- and RNA-based microbial community analyses, bacterial production (and maybe primary production) rates and water chemistry studies across environmental gradients in pelagic environments of the Columbia River estuary, the Columbia River plume, the Columbia River estuary and along established sampling lines along the Oregon and Washington coasts. Estuary sampling will be coordinated with the R/V Barnes, which will be sampling the Estuarine Turbidity Maxima in the North and South Channels. Collect surface sediments in Columbia River, estuary, plume and at a few sites on coastal lines using a multicore, boxcorer and grab sampler. Make continuous measurements of surface water chemistry with several devices attached to the continuous flow seawater system. Feature Tracking exercise using the SWAP system and model-based now-cast/forecast system to follow the Columbia River Plume. Two 24-hour Surface Water Mass Tracking surveys using the SWAP system and model-based now-cast/forecast system to follow coastal water starting at NH-10 and the Columbia River Plume beginning at the end of a strong ebb tide. Dye releases may be used.

ITINERARY: (Include station positions and route waypoints. Please send/fax/or bring a PAGE SIZE CRUISE TRACK for submission to UNOLS).

Please see attached

| WILL RADIOACTIVE METHODS BE USED? | X | YES |  | NO |
| --- | --- | --- | --- | --- |
| If so, list OSU radiation use authorization number: Applied For |

| WILL YOU BE BRINGING HAZARDOUS MATERIALS ABOARD? | X | YES |  | NO |
| --- | --- | --- | --- | --- |
| If so, you are responsible for providing the Master with an Inventory of such materials & associated MSDS sheets. |

SAMPLING PLAN:

We will perform CTD casts with and without water collection using the rosette of the Wecoma. At selected sites we will collect sediments using a multicore, boxcore or grab sampler depending on the kind of sediment found at a given site.

| EQUIPMENT REQUIRED: (Should be included on Shared-Use Equipment request form) |
| --- |
| Equipment List /R/V Wecoma /for/ /July cruise (10 July to 28 July 2008) Standard Ship’s Outfit a. SeaBird CTD system with transmissometer, fluorometer, PAR, O2, altimeter. b. SBE Carousel samplers - 12 bottles. 10L bottles c. RDInstruments shipboard Doppler current profilers; Frequency 75/300 kHz. Dual system required. d. DAS shipboard data logging/display system e. Shipboard networking services f. Winch slip rings - 4-conductor – for CTD g. Dry Lab tables and cabinets in various heights and sizes h. Portable refrigerator (15 cu. ft.) i. Portable chest freezers (2 freezers required, each 7 ft3 ) Transient Equipment j. Low Temperature freezer (1 available) -85 oC, 5 cu. ft. Ship’s Deck Equipment l. Hydro Winch: 0.322” 3-conductor EM for CTD, 1000m max depth. m. Hydro A-Frame for deploying CTD and Niskin Bottles n. Gifford block mounted on A-frame o. Coring Winch: 3/8" wire from the trawl winch for deploying box corer, a multi corer, and a grab corer. 1000m max depth Vans t. Storage Van u. New Radiation Laboratory Van Cold Van |
| SCIENTIFIC PERSONNEL TO BE ONBOARD: (Provide full legal name & affiliation) |
| Scientist in Charge: | Byron Crump (UMCES) |
| Other Scientist(s): | Peter Kahn (OHSU), |
| Party Chief: |  |
| Technicians: |  |
| Grad Students: | Suzanne DeLorenzo (OHSU), Katelyn Nichols (OSU), Caroline Fortunato (UMCES), Mouxhong Xu (OHSU) |
| Undergraduate Students: | Justin Roberts (OHSU, UPS), Melinda Ingebretson (OHSU), Nicole West (OHSU) |
| Observers: |  |

| OSU Marine Technician(s) Assigned to Cruise: | David O’ Gorman |
| --- | --- |

| USER SUPPLIED EQUIPMENT: |
| --- |
| Vans/Containers: |  |
| Number: |  |
| Size: |  |
| Estimated Weight: |  |
| Location: |  |

| OTHER BULKY HEAVY ITEMS: |
| --- |
| Location: |  |
| Estimated Weight: |  |

| BILLING INFORMATION: |
| --- |
| Name: |  |
| Address: |  |
| City, State, Zip |  |
| Phone: |  |
| Account Number (or number to reference): |  |

| DO YOU WANT CELLULAR/INMARSAT PHONE ACCESS: | X | YES |  | NO |
| --- | --- | --- | --- | --- |
| Chief Scientist will be responsible for all charges – dedicated science phone. |

CMOP cruise plan

Oregon & Washington Coasts and Columbia River, Plume & Estuary

R/V Wecoma

July 10-28, 2008

Area of Operations: Pacific Northwest coastal ocean from South Oregon to North Washington, Columbia River plume, Columbia River and its estuary

Scientific personnel

| Name | Inst | Activity | Berth | Watch | 10-X | X-28 |
| --- | --- | --- | --- | --- | --- | --- |
| Byron Crump | UMCES | Chief Scientist, BP |  |  | X | X |
| Suzanne DeLorenzo (grad) | OHSU | Water |  |  | X | X |
| Mouzhong Xu (grad) | OHSU (Simon) | Water/sediment |  |  | X |  |
| Melinda Ingebretson (undergrad) | OHSU (Simon) | Water/sediment |  |  | X |  |
| Caroline Fortunato (grad) | UMCES | BP, water |  |  |  | X |
| Peter Kahn (postdoc) | OHSU | PP, water |  |  |  |  |
| Katylin Nichols (grad) | OSU | CTD, water |  |  | X | X |
| Justin Roberts (REU #1) | OHSU, UPS | Water |  |  | X | X |
| Nicole West (REU #2) | OHSU | Water |  |  | X | X |
| REU #3 | OHSU | Water |  |  | X |  |
| REU #4 | OHSU | Water |  |  |  | X |
| REU #5 | OHSU | Water |  |  |  | X |
| Dave O’Gorman | OSU | Marine Tech | 18 | D | X | X |
| BERTHS FILLED |  |  |  |  | 9 | 9 |
| BERTHS OPEN |  |  |  |  | 5 | 5 |

Watches: No watches will be assigned to science crew due to lack of night operations.

R/V Wecoma objectives and operations

The goals of R/V Wecoma operations are to:

- Occupy a grid of stations over the Oregon and Washington continental shelf and slope to measure hydrographic (T, S, pressure), bio-optical (chlorophyll fluorescence, light transmission) and chemical (nitrate, dissolved oxygen) parameters. Combine these data with ADCP measurements of subsurface velocity to explore biophysical interactions.

- Collect water samples for DNA- and RNA-based microbial community analyses, and measure bacterial production, primary production and water chemistry across environmental gradients in pelagic environments of the Columbia River estuary, the Columbia River plume, and along established sampling lines on the Oregon and Washington coasts.  Estuary sampling will be coordinated with the R/V Barnes, which will be sampling the Estuarine Turbidity Maxima in the North and South Channels.

- Collect surface sediments in Columbia River, estuary, plume and at a few sites on coastal lines using a multicorer.

- Make continuous measurements of surface water chemistry with several devices attached to the continuous flow seawater system.

- Conduct Feature Tracking exercise using the SWAP system and model-based CORIE forecasts to identify sampling locations in the Columbia River Plume

- Conduct 24-hour Water Mass Tracking surveys using the SWAP system and model-based CORIE forecasts to follow coastal water starting at NH-10 and the Columbia River Plume beginning at the end of a strong ebb tide.

We kindly request copies of all calibration/information sheets for R/V Wecoma instruments.

Activities

I. CTD deployment

  - David O’Gorman

  - Katelyn Nichols

  - Nicole West

II. Water sample processing

- Filling up bottles from CTD for biology team (Nichols, West, everyone)

- Dissolved and particulate chemistry (nutrients and organic matter) (DeLorenzo, Xu&Ingebretson/Fortunato)

  - Nitrate plus nitrite, nitrite, ammonium, phosphate, silicic acid

  - Dissolved organic carbon/nitrogen

  - Total suspended solids

  - Particulate organic carbon/nitrogen

- Gluteraldehyde fixations (Kahn, REU)

- Chlorophyll and other phytoplankton pigments (Kahn, REU)

- DNA and RNA samples (DeLorenzo, Roberts)

- Bacterial Production measurements in radioisotope van (Crump/Fortunato)

- Primary production (Kahn)

III. Feature Tracking

Using SWAP system during Water Mass Tracking and Plume Studies (Crump, ?)

IV. Sediment

- Coring operations (?)

- Processing sediment cores (Xu and Ingebretson)

V. Mapping (might not happen)

Mapping using the ship’s flow-through system will be conducted at night. Ship’s tracks will be selected to capture features of interest to surface ocean biogeochemistry (?).

Cruise Plan Summary

Dates / Location / CTDs # / Maximum # of water samples for biology team / Coring site #

| Date | Location† | # CTDs | Water stations (samples) | Primary Prod. | Coring+ |
| --- | --- | --- | --- | --- | --- |
| 07/09/08 | Load Ship |  |  |  |  |
| 07/10/08 | Shakedown station, NH-10 | 1 | 1 (3) | 1 | 1 |
| 07/11/08 | SH line | 10 | 4 (12) | 1 | 2 |
| 07/12/08 | NH line | 10 | 4 (12) | 1 | 2 |
| 07/13/08 | CR line | 8 | 4 (12) | 1 | 2 |
| 07/14/08 | GH line | 10 | 4 (0) |  | 0 |
| 07/15/08 | LP line | 10 | 4 (12) | 1 | 2 |
| 07/16/08 | Plume Feature Tracking - Spring | 10 | 3 (12) | 1 | ? |
| 07/17/08 | Dock in Astoria |  |  |  |  |
| 07/18/08 | Estuary | 12 | 6 (6) | 1 |  |
| 07/19/08 | Estuary | 12 | 0 |  |  |
| 07/20/08 | Estuary | 12 | 6 (6) | 1 |  |
| 07/21/08 | Estuary | 12 | 0 |  |  |
| 07/22/08 | Plume Feature Tracking - Neap | 10 | 3 (12) | 1 |  |
| 07/23/08 | Water mass tracking (plume) | 25 | 13 (13) | 2 |  |
| 07/24/08 | Water mass tracking (plume) | 25 | 13 (13) | 2 |  |
| 07/25/08 | Water mass tracking (NH-10) | 25 | 13 (13) | 2 |  |
| 07/26/08 | Water mass tracking (NH-10; cont.) |  |  |  |  |
| 07/27/08 |  |  |  |  |  |
| 07/28/08 | Dock, Offload |  |  |  |  |
|  | Total | 180 | 78 (126) | 15 | 9 |

†Station locations can be found in the Appendix

*Microbial process stations will typically collect water at 3-6 depths, 1 depth during Water Mass Tracking.

Cruise Plan Details

Times in Pacific Daylight Time (PDT)

Station sampling key:

Water samples = (w) = Niskin bottles fired at 3 depths (unless otherwise noted) for chemistry and microbiology.

Productivity samples = (p) = Niskin bottles fired at 2 to 6 depths at depths shallower than 60m.

Sediment coring = (c) = Deploy Multicorer to collect several sediment cores.

9 July 2008

08:00	Load ship in Newport (44.63N, 124.04W). Load radiation van and coring equipment on main deck (multicorer, shipeck grab sampler, extruder)

10 July 2008: Shakedown station & Safety meeting

10:00 	Departure for NH-10 (shakedown station)

11:00	Safety meeting

12:00	sample NH-10(w,p,c) (water samples, productivity samples, sediment coring; see Table X for station locations)

11 July 2008: SH line

04:00	Transit to SH-70

07:00	Strawberry Hill Line.  CTD casts at 10 stations in the following order: SH-70(w,p,c), SH-10, SH-30(w), SH-50, SH-70, SH-90, SH-100(w), SH-b, SH-d, SH-f(w,c).  Productivity samples at SH-70.  Water samples at SH-30, SH-70, SH-100 and SH-f.  Sediment coring at SH-70 (70 m depth) and SH-f (1500 m depth).

12 July 2008: NH line

07:00	Newport Hydroline.  CTD casts at 10 stations in the following order: NH-55(w,p,c), NH-45, NH-35, NH-25, NH-20(w), NH-15, NH-10(w,c), NH-5, NH-3(w), NH-1.  Productivity samples at NH-55.  Water samples at NH-55, NH-20, NH-10 and NH-3.  Sediment coring at NH-55 (2885m depth) and NH-10 (80m depth).

13 July 2008: CR line

07:00	Columbia River line.  CTD casts at 8 stations in the following order: CR-4, CR-7(w,p,c), CR-10, CR-15(w), CR-20, CR-25, CR-30(w), CR-40(w,c).  Productivity samples as CR-7.  Water samples at CR-7, CR-15, CR-30, and CR-40.  Sediment coring at CR-7 (55m depth) and CR-40 (1000m depth).

14 July 2008: GH line

07:00	Grays Harbor line.  CTD casts at 10 stations: GH-41, GH-36, GH-31, GH-26, GH-21, GH-10, GH-6, GH-3, GH-2, GH-1.

15 July 2008: LP line

07:00	LaPush line. CTD cats at 10 stations in the following order: LP-4, LP-6(w,p), LP-9, LP-12, LP-17(w,c), LP-22, LP-27, LP-32(w), LP-42, and LP-52(w,c);. Water samples at LP-6, LP-17, LP-32, and LP-52.  Productivity samples at LP-6.  Sediment coring at LP-17 (137 m depth) and LP-52 (1500 m depth).

23:00	Finish LP line; Transit to Columbia River Plume (exact coordinate will be provided by the CORIE forecast on XXX).

16 July 2008: Plume Studies (Spring)

07:00	Start Feature Tracking (CTDs at pre-determined sites and times). Do ~10 CTDs (exact number will depend on transit time from LP line to Plume). Water samples at 3 sites characterized by a range of surface water salinities within the plume, with 4 depths for each (surface, chl max, beneath chl max, bottom). Production sample at one of the stations.

17 July 2008: Dock in Astoria

11:00	Dock in Astoria

18 July 2008: Estuary Studies (South Channel)

04:00	Transit up estuary to RM-23

07:00	South Channel.  During slack tides (? & ?); high tide at ? & low at ?) sample a salinity gradient aiming to get salinity: 0, 5, 10, 15, 20 and 25 PSU. More than 6 CTDs may be required to find the correct salinities.  Start with salinity of 15 PSU.  Water samples at 6 stations at one depth each, Production sample at 15 PSU.  Coordinate with Barnes ETM sampling.

17:30	Travel to NC-11 and stay on station over night in Estuary North Channel at station NC-11 and during slack tide (high tide ~ ?); deploy CTDs at ?. This is to compare data with Saturn-01.

19 July 2008: Estuary (South channel)

08:00	South Channel.  Along-channel surveys; CTD only (stations to be determined).  Coordinate with Barnes cross channel surveys.

17:30	Travel to NC-11 and stay on station over night in Estuary North Channel at station NC-11 and during slack tide (high tide ~ ?); deploy CTDs at ?.  This is to compare data with Saturn-01.

20 July 2008: Estuary (North channel)

08:00	North Channel.  During slack tides (? & ?); high tide at ? & low at ?) sample a salinity gradient aiming to get salinity: 0, 5, 10, 15, 20 and 25 PSU. More than 6 CTDs may be required to find the correct salinities.  Start with salinity of 15 PSU.  Water samples at 6 stations at one depth each, Production sample at 15 PSU.  Coordinate with Barnes ETM sampling.

17:30	Travel to NC-11 and stay on station over night in Estuary North Channel at station NC-11 and during slack tide (high tide ~ ?); deploy CTDs at ?.  This is to compare data with Saturn-01.

21 July 2008: Estuary (North channel)

08:00	North Channel.  Along-channel surveys; CTD only (stations to be determined). Coordinate with Barnes cross channel surveys.

17:30	Transit to CR-4

22 July 2008: Plume studies (Neap)

07:00	Start Feature Tracking (CTDs at pre-determined sites and times). Do ~10 CTDs (exact number will depend on transit time from LP line to Plume). Water samples at 3 sites characterized by a range of surface water salinities within the plume, with 4 depths for each (surface, chl max, beneath chl max, bottom). Production sample at one of the stations.

23 July 2008: 24-Hour Water Mass tracking (Plume)

08:30	Deploy Argos Drifter in center of plume at end of Strong Ebb tide (Site to be determined)

09:00	Begin 24-hour Water Mass Tracking of Plume, start at Ebb slack, water samples at surface every 2 hours.  Production samples at beginning and end of series.

24 July 2008: 24-Hour Water Mass tracking (Plume)

09:00	End Water Mass Tracking, Return to Plume Region

10:30	Deploy Argos Drifter in center of plume at end of Strong Ebb tide (Site to be determined)

11:00	Begin 24-hour Water Mass Tracking of Plume, start at Ebb slack, water samples at surface every 2 hours. Production samples at beginning and end of series.

25 July 2008: 24-Hour Water Mass tracking (NH-10)

11:00	End Water Mass Tracking, Transit to NH-10

17:30	Deploy Argos Drifter at NH-10

18:00	Begin 24-hour Water Mass Tracking of Plume, start at Ebb slack, water samples at surface every 2 hours. Production samples at beginning and end of series.

26 July 2008:

18:00	End Water Mass Tracking.

27 July 2008:

28 July 2008:

06:00	Transit to Newport.

07:30	Dock at Newport and unload ship.

Notes

-Surface is defined for all as 2 m from surface

-Bottom is defined in plume and coastal lines as 5 m from bottom

-Bottom is defined in estuary (salinity gradient) as 1 m from bottom

-Location of stations for estuary and plume will be determined the day before based on CORIE forecast.

-(w) indicates water to be collected from Niskins; bold & underline indicates microbiology cast.

Station Tables for CTD casts & night mapping Way Points

Table X.